**Auto-Scheduler Project Plan**

By: Sam DeNucci

|  |  |
| --- | --- |
| Week | Objective |
| October 31st - November 7th | Have created all necessary classes (Day, Calendar, Employee) |
| November 7th - November 14th | Have set up embedded databases (for employee and day), or have implemented a read / write system to save and load information. |
| November 14th - November 21st | Create and implement scheduling algorithm |
| November 21st - November 28th | Create and implement scheduling algorithm, begin UI work |
| November 28th - December 5th | Finish UI work, peer review December 5th, get feedback from managers |
| December 5th - December 12th | Implement suggested changes |
| December 12th - December 19th | Work on any bugs, final version created |